# QUOTATION

# Date: 13/06/2026

Quote Number: NB-001/26

To: Wow Burger

From: Nebiyat

Project: DIGITAL CAFÉ MENU WEBSITE

## 1. Introduction

We are pleased to present this quotation to Wow burger for the development of a professional Digital Café Menu website. This project aims to modernize your customer experience through a clean, mobile-friendly design, optimized menu layouts, and interactive features that improve engagement and streamline updates.

Our solution focuses on creating a seamless interface between your culinary offerings and your guests, ensuring a modern and efficient service environment that supports your café’s growth.

## 2. Scope of Work

A. Professional Menu Design

- Custom branding and layout design for food and beverage categories

- Integration of item images, descriptions, and prices

- Dynamic pricing and easy update system

- Multi-language support (Amharic + English)

- Optional allergen/nutritional icons

B. Digital Display & Interaction

- Mobile-first responsive design

- QR-code based menu access for contactless browsing

- Highlighted “Special Offers” section

- Simple admin dashboard for updates

C. Staff Training & Management

- Training for menu updates and price changes

- Walkthrough of content management system (CMS)

- Technical documentation and troubleshooting guide

3. Project Timeline

| Phase | Duration |
| --- | --- |
| Design &Planning | 2–3 days |
| Development | 5–7 days |
| Testing &Launch | 2–3 days |

Total Estimated Duration: 2 weeks

4. Investment Breakdown

| Service | Description | Price (ETB) |
| --- | --- | --- |
| Digital Menu Design & Layout | Responsive design, categories, branding | 20,000 |
| Interactive Features & CMS | QR codes, admin dashboard, updates | 15,000 |
| Staff Training & Support | Training sessions + documentation | 10,000 |

Total : 45,000 ETB

5. Payment Terms

  50% advance payment before project start

  50% upon completion before final delivery

6. Deliverables

  Fully customized digital café menu website

  QR code assets for tables and marketing

  User-friendly CMS for real-time updates

  Optimized layouts for mobile and desktop

  Staff training manual and documentation

## 7. Support

  30 days free technical support after launch

  Optional monthly maintenance: 2,500 ETB (menu updates, bug fixes, monitoring)

8. Validity

This quotation is valid for 15 days from the date of issue.

We are commited to delivering a high-quality, scalable, and professional digital solution for Wow Burger.

Sincerely,

Nebiyat Fikresilasse

Developer